ITSM PLATFORM · DOCUMENT 1 OF 3

# Build Status

A plain count of what's actually working today versus what's still ahead — so anyone looking at this project can see progress at a glance, not just take our word for it.

Prepared September 15, 2026   ·   Companion docs: How ITSM AI Works, Go-Live Checklist

35 modules completed & working   12 items left on the roadmap   7 feature groups covered

# What's Done — 35 modules

Core Service Desk

Incident Management  —  Log, track and resolve “something is broken” tickets.

Service Requests  —  Handle “I need something” tickets — new laptop, access, software.

Problem Management  —  Track root causes behind repeat incidents.

Change Management  —  Plan and approve changes with a review board (CAB) before they go live.

Major Incident War Room  —  A focused view for big outages affecting many people at once.

Ticket Tasks & Checklists  —  Break one ticket into smaller assigned to-dos, in order.

Self-Service

Requester Portal  —  A simple home page for employees to submit and track their own requests.

Knowledge Base  —  Help articles people can search before opening a ticket at all.

Service Catalog  —  A menu of ready-made requests with guided forms — like ordering, not filing paperwork.

AI Chat Assistant (Sona)  —  Answers simple questions from the Knowledge Base before a ticket is even needed.

Automation & Intelligence

Business Rules Engine  —  Forms that show, hide or require fields automatically based on what's picked.

Visual Workflow Automation  —  Drag-and-drop “when this happens, do that” flows — no coding needed.

SLA Policies  —  Automatic response/resolution deadlines matched to how urgent a ticket is.

Escalation Rules  —  Tickets that are running late get bumped up and flagged automatically.

AI Ticket Assistant  —  Sona reads a ticket and suggests a category, a summary, or an answer.

People, Access & Security

Role-Based Access  —  Admins, agents and requesters each see only what fits their job.

ITIL Persona Roles  —  Ready-made roles like Incident Manager or Change Manager, without full admin rights.

Groups & Teams  —  Organize agents into teams (Network, Service Desk...) with a named manager.

“Log In As” (audited)  —  Support staff can view the app as another user to help them — every use is logged.

Single Sign-On  —  Sign in with an existing Google or Microsoft account instead of a new password.

Directory Sync  —  Keeps user accounts matched to Active Directory or Azure AD automatically.

Audit Log  —  A record of every admin change, for compliance and troubleshooting.

Communication

Email Configuration  —  11 ready-made email templates, covering requesters, agents, admins and approvers.

Canned Responses  —  Saved reply templates agents can drop into a ticket in one click.

Real-Time Notifications  —  Updates appear instantly on screen — no refreshing needed.

Assets, People Ops & Procurement

Asset Tracking (CMDB)  —  A record of every laptop, license and server, and what it might affect if it fails.

Onboarding & Offboarding  —  Automatic checklists for new hires and departing staff, split by department.

Contracts & Purchase Orders  —  Track vendor contracts, renewal dates and purchase orders in one place.

Integrations & Platform

External System Sync  —  Two-way ticket sync with Jira, ServiceNow, Freshservice and SDP.

Public Developer API  —  Lets other company systems create and read tickets programmatically.

Multi-Workspace Support  —  One deployment can serve more than one company or business unit.

8 Languages Built In  —  The whole interface, not just labels, translates for the signed-in user.

Admin Settings Hub  —  Every configuration screen organized into one clear, categorized place.

Reports & Dashboards  —  Customizable widgets and exportable reports on ticket volume, SLA health and more.

Live on the Cloud  —  Deployed and reachable from a browser, ready for hands-on testing.

# What's Left — 12 items

| Item | Why it matters | Priority |
| --- | --- | --- |
| Connect a real AI key | OpenAI, Azure OpenAI or Anthropic — powers Sona for real instead of a placeholder reply. | Required |
| Real email delivery | SMTP credentials so notification emails actually send, not just log internally. | Required |
| Company directory connection | Azure AD or on-prem Active Directory, for account sync and single sign-on. | Required |
| Permanent storage | Today's data resets on restart — fine for testing, not for real use. | Required |
| Multi-factor authentication | An extra login step beyond just a password. | Recommended |
| Automated testing pipeline | Checks that catch mistakes automatically before they reach real users. | Recommended |
| Custom domain & production hosting | A real company address instead of the free testing link, on a paid, always-on tier. | Recommended |
| Security review | A once-over before any real employee data goes in. | Recommended |
| Backup plan | A schedule for saving copies of the data somewhere safe. | Recommended |
| Scheduled report delivery | Reports emailed on a schedule, not just viewed on demand. | Nice to have |
| SMS & push notifications | Alerts beyond email and in-app — useful for urgent, after-hours issues. | Nice to have |
| Native mobile app | The web app already works on phones; a dedicated app is a further step. | Nice to have |

ITSM Platform Documentation	Doc 1/3 · Build Status