ITSM PLATFORM · DOCUMENT 3 OF 3

# Go-Live Checklist

What to gather before this moves from “we're testing it” to “the team actually uses this.” For each item: what it is, why it matters, where to get it, and where it goes in the app.

Prepared September 15, 2026   ·   Companion docs: Build Status, How ITSM AI Works

REQUIRED     RECOMMENDED     OPTIONAL

# Make the AI assistant real

An AI provider key REQUIRED

Sona (the AI assistant that summarizes tickets, suggests answers, and chats with employees) currently falls back to a placeholder response with no key connected. One key turns that on for real.

| Pick one | OpenAI, Azure OpenAI, or Anthropic — any one is enough to start |
| --- | --- |
| Get it from | platform.openai.com → API keys, or your Azure Portal → Azure OpenAI resource, or console.anthropic.com |
| Goes into | Admin Settings → AI Settings |

# Connect your company's accounts

Azure AD (or Active Directory) app details REQUIRED

Lets employee accounts be created, updated and disabled automatically instead of by hand, and lets people sign in with their existing work account instead of a new password.

| You'll need | A Client ID, Client Secret and Tenant ID from an app registration in Azure |
| --- | --- |
| Get it from | Azure Portal → Microsoft Entra ID → App registrations → New registration |
| Permissions | User.Read.All / Directory.Read.All for account sync, or just User.Read for sign-in only |
| On-prem instead? | Use your Active Directory server address, a service account, and its base DN |
| Goes into | Admin Settings → Directory Sync and/or Single Sign-On |

Someone named as the admin owner REQUIRED

One real person (not a shared login) who's responsible for keeping the settings, users and integrations correct going forward.

| Decide | Who that is, and give them the seeded admin account or their own admin login |
| --- | --- |

# Make email real

SMTP email credentials REQUIRED

Right now, ticket emails are only logged internally, not actually delivered. Real credentials turn on real delivery — confirmations, replies, approvals, all of it.

| You'll need | A host, port, username and password (or app password) from your email provider |
| --- | --- |
| Common sources | Microsoft 365, Google Workspace, SendGrid, or Amazon SES |
| Goes into | Admin Settings → Email Configuration |

# Make it ready for real use

Permanent storage REQUIRED

The free plan used for testing has no permanent disk — every restart wipes the database back to sample data. Fine for trying the app, not for keeping real tickets.

| What to do | Move to a paid hosting tier with a persistent disk, or a proper hosted database, before entering real data |
| --- | --- |

A custom domain RECOMMENDED

A company address (like helpdesk.yourcompany.com) is easier to trust and remember than the free testing link. A secure padlock (SSL) comes free with it.

Multi-factor authentication RECOMMENDED

An extra check beyond a password — especially worth turning on for admin accounts, which can see and change everything.

A backup plan RECOMMENDED

A schedule for saving copies of the data somewhere safe, so a bad restart or an accidental change is never the whole story.

# Optional, if you want them

A Slack webhook URL OPTIONAL

Posts alerts into a Slack channel, e.g. when a critical ticket comes in.

| Goes into | Integrations → Connect integration |
| --- | --- |

Jira / ServiceNow / Freshservice credentials OPTIONAL

Only needed if you want tickets to stay in sync with one of those tools automatically, in both directions.

| Goes into | External Connections |
| --- | --- |

One more thing worth doing Before real employee data goes in anywhere, it's worth a short security pass — who has admin access, is MFA on for them, is the AI key scoped and not shared in chat, does the backup plan actually get tested. None of that needs to block a first real trial with a small, friendly team, but it should happen before the whole company relies on it.

# Suggested Order

1.  Name the admin owner

2.  Add SMTP email credentials

3.  Add an AI provider key

4.  Connect Azure AD / Active Directory

5.  Move to permanent, paid hosting

6.  Turn on MFA and do a short security pass

7.  Point a custom domain at it

8.  Everything else, as you need it

ITSM Platform Documentation	Doc 3/3 · Go-Live Checklist